| Economic Development, Investment, Trade & Natural Resources |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Petroleum Branch |  |  |  |  |  |  |  |  |
| 360-1395 Ellice Ave, Winnipeg, MB R3G 3P2 |  |  |  |  |  |  |  |  |
| T 204-945-6577 F 204-945-0586 |  |  |  |  |  |  |  |  |
| www.manitoba.ca |  |  |  |  |  |  |  |  |
| WEEKLY WELL ACTIVITY REPORT |  |  |  |  |  |  |  |  |
| PETROLEUM INDUSTRY ACTIVITY REPORT |  |  |  |  |  |  |  |  |
| (January 1/24 -- July 15/24 ) |  |  |  |  |  |  |  |  |
| DRILLING ACTIVITY |  |  | To Jul 15/24 |  |  | To Jul 17/23 |  | 2023 Total |
| Drilling Licences Issued |  |  | 85 |  |  | 93 |  | 186 |
| Licences Cancelled |  |  | 8 |  |  | 5 |  | 9 |
| Vertical Wells Drilled |  |  | 1 |  |  | 0 |  | 3 |
| Horizontal Wells Drilled |  |  | 78 |  |  | 77 |  | 159 |
| Stratigraphic Test Holes Drilled |  |  | 0 |  |  | 1 |  | 1 |
| Wells Drilled - Total |  |  | 79 |  |  | 78 |  | 163 |
| No. of Metres Drilled |  | 185187 |  |  | 172977 |  |  | 360387 |
| Wells Re-entered |  |  | 1 |  |  | 0 |  | 0 |
| Wells Being Drilled |  |  | 3 |  |  | 2 |  | 0 |
| No. of Active Rigs |  |  | 3 |  |  | 3 |  | 0 |
| Wells Licenced but Not Spudded |  |  | 58 |  |  | 59 |  | 61 |
| Wells Completed as Potential Oil Wells |  |  | 78 |  |  | 76 |  | 160 |
| Wells Abandoned Dry |  |  | 2 |  |  | 1 |  | 3 |
| Wells Drilled but Not Completed |  |  | 0 |  |  | 1 |  | 0 |
| Other Completions |  |  | 0 |  |  | 0 |  | 0 |
| New Wells on Production |  |  | 0 |  |  | 0 |  | 0 |
| GEOPHYSICAL ACTIVITY |  |  |  |  |  |  |  |  |
| Geophysical Programs Licenced |  |  | 0 |  |  | 0 |  | 0 |
| Licences Cancelled |  |  | 0 |  |  | 0 |  | 0 |
| Kilometers Licenced |  |  | 0.00 |  |  | 0.00 |  | 0.00 |
| Kilometers Run |  |  | 0.00 |  |  | 0.00 |  | 0.00 |
|  |  |  | 2024 |  |  | 2023 |  |  |
| OIL PRICES (Average) |  | $/M3 ¦ $/BBL |  |  | $/M3 ¦ $/BBL |  |  |  |
| Month of May |  | $656.14 | $104.26 |  | $558.07 | $88.68 |  |  |
| Month of June |  | $713.30 | $113.34 |  | $560.62 | $89.08 |  |  |
| OIL PRODUCTION (M3) |  |  | 2024 |  |  | 2023 |  |  |
| Month of June |  | 176,471.0 |  |  | 183,913.1 |  |  |  |

WEEKLY WELL ACTIVITY REPORT

15 July 2024

| Lic. No.: 12101 | Tundra Daly Sinclair HZNTL A9-6-10-27 (WPM) UWI: 102.09-06-010-27W1.00 - Leg #1 Spud Date: 10-Jul-2024 K.B. Elevation: 496.59 m Finished Drilling: 13-Jul-2024 Total Depth: 2222.00 m Rig Released: 14-Jul-2024 Surface Casing: 244.50 mm @ 135.00 m with 14.3 t Production Casing: 139.70 mm @ 2222.00 m with 32.84 t |
| --- | --- |
|  | Status: Waiting On Service Rig (WOSR) Waiting On Service Rig: 14-Jul-2024 |
| Lic. No.: 12111 | Tundra Daly Sinclair Prov. HZNTL A16-18-10-27 (WPM) UWI: 102.16-18-010-27W1.00 - Leg #1 Spud Date: 14-Jul-2024 K.B. Elevation: 493.88 m Surface Casing: 244.50 mm @ 137.00 m with 8.0 t |
|  | Status: Drilling Ahead (DR) Drilling Ahead: 15-Jul-2024 |
| Lic. No.: 12114 | Tundra Daly Sinclair HZNTL A5-1-10-29 (WPM) UWI: 102.05-01-010-29W1.00 - Leg #1 |
|  | Status: Completing (COMP) Completing: 11-Jul-2024 |
| Lic. No.: 12137 | Tundra Daly Sinclair HZNTL A16-7-10-28 (WPM) UWI: 103.16-07-010-28W1.00 - Leg #1 Finished Drilling: 09-Jul-2024 Total Depth: 2252.00 m Rig Released: 10-Jul-2024 Surface Casing: 244.50 mm @ 138.00 m with 8.0 t Production Casing: 139.70 mm @ 2252.00 m with 46.0 t Status: Waiting On Service Rig (WOSR) Waiting On Service Rig: 10-Jul-2024 |
| Lic. No.: 12151 | Ewart Unit No. 16 HZNTL E12-32-8-28 (WPM) UWI: 107.12-32-008-28W1.00 - Leg #1 Spud Date: 09-Jul-2024 K.B. Elevation: 504.83 m Finished Drilling: 12-Jul-2024 Total Depth: 2245.00 m Rig Released: 13-Jul-2024 Surface Casing: 244.50 mm @ 148.00 m with 7.5 t Production Casing: 139.70 mm @ 2245.00 m with 40.0 t |
|  | Status: Waiting On Service Rig (WOSR) Waiting On Service Rig: 13-Jul-2024 |
| Lic. No.: 12164 | Tundra Pierson HZNTL A1-10-2-28 (WPM) UWI: 102.01-10-002-28W1.00 - Leg #1 |
|  | K.B. Elevation: 466.62 m Finished Drilling: 10-Jul-2024 Total Depth: 3172.00 m Rig Released: 11-Jul-2024 Surface Casing: 219.10 mm @ 140.00 m with 7.0 t Production Casing: 139.70 mm @ 3172.00 m with 45.0 t Status: Waiting On Service Rig (WOSR) Waiting On Service Rig: 11-Jul-2024 |
| Lic. No.: 12167 | Daly Unit No. 3 HZNTL A6-13-10-28 (WPM) UWI: 103.06-13-010-28W1.00 - Leg #1 Spud Date: 14-Jul-2024 K.B. Elevation: 503.17 m Surface Casing: 244.50 mm @ 147.00 m with 11.0 t Status: Drilling Ahead (DR) Drilling Ahead: 15-Jul-2024 |
| Lic. No.: 12169 | Ewart Unit No. 16 HZNTL D4-32-8-28 (WPM) UWI: 105.04-32-008-28W1.00 - Leg #1 Spud Date: 13-Jul-2024 K.B. Elevation: 503.98 m Surface Casing: 244.50 mm @ 143.00 m with 7.5 t Status: Drilling Ahead (DR) Drilling Ahead: 15-Jul-2024 |

CERTIFICATES OF ABANDONMENT ISSUED

| Lic. No. | Well Name and Location | Date Issued |
| --- | --- | --- |
| 11693 | Tundra Virden Prov. HZNTL 3-11-9-25 (WPM) | 12-Jul-2024 |

WELLS RELEASED OFF CONFIDENTIAL

The following wells were released from confidential during the last week.

| Lic. No. | Well Name and Location | Field/Pool Code |
| --- | --- | --- |
| 12033 | Tundra Daly Sinclair HZNTL B1-10-10-29 (WPM) | 1 |
| 12064 | Tundra Daly Sinclair HZNTL B5-9-10-29 (WPM) | 1 |
| 12074 | Sinclair Unit No. 23 HZNTL 14-19-8-29 (WPM) | 1 |
| 12081 | Melita Pierson HZNTL 13-14-2-28 (WPM) | 7 |
| 12088 | Melita Pierson HZNTL 5-31-1-27 (WPM) | 7 |
| 12092 | Tundra Daly Sinclair HZNTL C1-10-10-29 (WPM) | 1 |
| 12093 | North Pierson Unit No. 1 HZNTL 9-20-3-28 (WPM) | 7 |
| 12094 | North Pierson Unit No. 1 HZNTL A11-20-3-28 (WPM) | 7 |
| 12113 | Ewart Unit No. 13 HZNTL F9-31-8-28 (WPM) | 1 |
| 12116 | Tundra Pierson HZNTL 14-26-2-29 (WPM) | 7 |
| 12117 | Ewart Unit No. 13 HZNTL D8-31-8-28 (WPM) | 1 |
| 12119 | Tundra Daly Sinclair Prov. HZNTL A13-4-10-29 (WPM) | 1 |
| 12124 | Melita Pierson HZNTL A6-24-2-29 (WPM) | 7 |
| 12125 | Melita Pierson HZNTL B6-24-2-29 (WPM) | 7 |
| 12126 | Melita Pierson HZNTL 1-23-2-29 (WPM) | 7 |
| 12130 | Tundra Daly Sinclair HZNTL B3-34-9-28 (WPM) | 1 |
| 12141 | Sinclair Unit No. 19 HZNTL 12-1-9-29 (WPM) | 1 |
| 12149 | Tundra Daly Sinclair HZNTL C12-32-8-28 (WPM) | 1 |